Between 	Hughes Fire Equipment, Inc.	as the Client,
 	(company name needing the services)

and	David Smart, Smartware Computing	 as the Consultant,

(individual providing the services)

for services provided by Consultant for the Client as described herein.

# Statement of Work

The Client needs development services for which the Consultant can provide, as described in this document.

## Project Description

The project includes all electrical circuit and PCB design, including the proper selection of components to meet the specifications for a telematics platform. The specific details are in a companion document, “Telematics Platform Specification”.

## Project Scope

The scope of work is detailed in the companion document.

### Scope Revisions

Significant changes in project scope shall be agreed to by both parties and may be cause for a new agreement or signed amendment to this agreement.

## Development Tools

The consultant has all the necessary design tools required based on the project description and scope.

## Program and Agreement Schedule

Project is intended to start	April 2019

Project deliverable date is 	Best Effort (~ July 2019)

Project progress update frequency	Approximately biweekly

The Client may have svn access to all electronic artifacts during development.

This agreement terminates 30 days after the project deliverables are made available to the client.

## Assumptions

Access to Client representatives on a timely basis during the development activities.

# Time and Expense Billing

### Time Based Work

This project is being quoted on a time and material basis based on the currently available definition and statement of work.

Billing will be done based at an hourly rate of 	$85.00

### Incidental Expenses

Special project needs not identified at the start of the project shall be preapproved by the Client and invoiced. Where travel is required it may include travel expenses.

### Travel and Unusual Expenses

- Automotive Travel expenses to/from the Client at a rate of $0.55 / mile as measured from the Consultants normal place of business to the Clients location or other agreed upon meeting location.

- If travel is necessary beyond day or fractional-day trips, the following expenses may be incurred and are pre-approved by the Client as an expectation of the execution of this agreement.

  - Lodging, and/or other travel alternatives, as may be needed, shall be agreed upon and paid by the Client, unless specifically documented otherwise.

  - Meals shall not exceed $35/day unless the localized cost of living precludes this limit.

  - Other expenses as may be incurred will be pre-approved by the Client (e.g. purchase of software tools).

### Billing

Consultant will invoice Client on a monthly schedule, or after each 25% increment, based on the initial Project Estimate effort.

# Project Estimate

- Based on the initial requirements document and discussion, the following estimates have been made in good faith.

- The good faith estimate is non-binding. The Client and Consultant ongoing collaboration will track effort and accomplishments against the project goals.

- Updated estimates will be provided on request by the Client.

| Hours | Description of Work |
| --- | --- |
| 2 | Refine specification/requirements |
| 4 | Gather and review relevant data sheets for electrical requirements |
| 3 | Define power requirements and select voltage regulators |
| 20 | Electrical Design / Circuit Simulation / Schematic capture |
| 10 | PCB Layout / BOM Generation |
| 2 | Review / Deliver / Post-delivery consultation |
| 41 | Total |

# Business Agreements

## Non-Disclosure

- Consultant will hold confidential any material received that was declared confidential and delivered in a controlled-access manner. Expiration of this confidentiality occurs 60 days after termination of this agreement or immediately upon disclosure of the information by the Client.

## Agreement Termination and Notification

Termination of this agreement may be initiated by either party for one or more of the following reasons.

- For failure of the Client to perform within the intent of this agreement.

- For failure of the Consultant to perform within the intent of this agreement.

- Termination of the agreement shall be delivered in a manner in which the receipt is confirmed (e.g. human response in email recognizing the notification is acceptable).

- Time-based charges shall stop accumulating upon receipt of a "notice of termination".

## Action following expiration or termination of agreement

- Any company owned material delivered to the Consultant shall be returned to the Client.

- Final invoice shall be delivered to the Client within 30 days and includes current charges based on work done between billing cycles and may include charges to cover any other expenses incurred during the execution of this agreement, including the cost of returning materials to the Client.

# Authorization to Enter Agreement

The undersigned have agreed to the terms of this agreement and as representatives of their respective organizations are executing this agreement on the good faith with which it has been defined.

Client

Representative

Date

Consultant

Representative

Date